## Slide 1: eNETS – L2 Timesheet Summary for Aug 2016

## Slide 2: eNETS : L2 Timesheet Summary for Aug 2016 (Service Request)
Pie Chart Breakdown by Service Request
 | Column Labels | 
 | Service_Request | 
Row Labels | Count of ITEM_NBR | Sum of Total Hours
External | 129 | 248
Appl_Maintenance | 54 | 90
Queries | 11 | 15
SR_Others | 5 | 9
Test_Support | 11 | 26
Technical_Operations_CR_incl_Patches | 4 | 9
Technical_Biz_CR | 40 | 93
New Core Payment Switch | 4 | 7
Internal | 181 | 348
Appl_Maintenance | 132 | 286
Audit_Compliance | 2 | 2
Queries | 31 | 33
SR_Others | 5 | 7
Test_Support | 11 | 21
Grand Total | 310 | 595
Chart: Service_Requests Breakdown
| Appl_Maintenance | Queries | SR_Others | Test_Support | Technical_Operations_CR_incl_Patches | Technical_Biz_CR | New Core Payment Switch | Appl_Maintenance | Audit_Compliance | Queries | SR_Others | Test_Support | External | Internal
Service_Request - Count of ITEM_NBR | 54 | 11 | 5 | 11 | 4 | 40 | 4 | 132 | 2 | 31 | 5 | 11
Service_Request - Sum of Total Hours | 89.5833 | 14.5 | 9 | 26 | 9 | 92.5 | 7 | 286.0833 | 1.5 | 32.6667 | 7 | 20.5

## Slide 3: eNETS : L2 Timesheet Summary for Aug (Service Request)
Major tasks spent under Service Request :
External Impact (count & hrs) : 129 & 248 hrs
Application Maintenance : 54 & 90 hrs
  Monitoring & Redo IDA CR Settlement Job (Affects specific merchants after 11G upgrade). Analysis in progress & target to implement the fix in Oct 2016
  Key Renewal Request (RSA & MasterPass)
  Merchant Root Cert Upload
Technical Biz CR : 40 & 93 hrs
  Java7 Upgrade CR to support TLS1.2 for merchants
  Support BAU CR (DBSHK 509 Mandate, Alipay Refund CR, UOB DE62 )
Test Support : 11 & 26 hrs
  RPP UAT Setup
  Merchant cert upload request in UAT
  SFTP Configuration Issue in UAT by merchant (NYP)
Internal Impact (count & hrs) : 181 & 348 hrs
Application Maintenance : 132 & 286 hrs
  OS Patching including load testing support in DC2 (64 & 128 hrs)
  OS reboot + GZ rollin (33 & 86 hrs)
Queries : 31 & 33 hrs
  Queries mainly from Finance team
Test Support : 11& 21hrs
  UAT env support (extract cert list, perform testing verification)

## Slide 4: eNETS : L2 Timesheet Summary for Aug 2016(Incident Support)
Pie Chart Breakdown by Incident Support
 | Column Labels | 
 | Incident_Support | 
Row Labels | Count of ITEM_NBR | Sum of Total Hours
External | 3 | 6
Admin_Portal | 1 | 1
Online_Tran_Processing | 2 | 5
Internal | 9 | 18
Admin_Portal | 2 | 5
EOD_Settlement | 1 | 6
Reports | 6 | 7
Grand Total | 12 | 24
Chart: Incident_Support Breakdown
| Admin_Portal | Online_Tran_Processing | Admin_Portal | EOD_Settlement | Reports | External | Internal
Incident_Support - Count of ITEM_NBR | 1 | 2 | 2 | 1 | 6
Incident_Support - Sum of Total Hours | 1 | 5 | 5 | 5.5 | 7.25

## Slide 5: eNETS : L2 Timesheet Summary for Aug 2016 (Incident Support)
Major tasks spent under Incident Support :
External Impact (count & hrs) : 3 & 6 hrs
Online
  SPOLY notification failure due to SSL cipher suite (Issue resolved at merchant’s end to use TLS 1.0 cipher suite)
Internal Impact (count & hrs) : 9 & 18 hrs
Reports (6 & 7 hrs)
  Bank Fee report take too long to generate (Further analysis is required)
  Missing DWH file extraction (Issue caused by DWH)

## Slide 6: eNETS : L2 Timesheet Summary (Planned Vs Actual Hours Spent)
Summary of Planned Vs Actual hours spent
Planned hours in Aug : 748 hrs (22 x 8.5 x 4)
Actual hours spent in Aug for L2 : 755.6 hrs
2) Night Duty Support hours spent : 50 hrs
2 Aug : Weekly OS reboot (6 x 2) = 12 hrs (2 headcounts)
10 Aug : Weekly OS reboot + rollin = 6 hrs
14 Aug : Monthly GZ = 8 hrs
23 Aug : Weekly OS reboot + rollin (6 x 2) at DC2 = 12 hrs (2 headcounts)
30 Aug : Weekly OS reboot + rollin (6 x 2) = 12 hrs (2 headcounts)